# Meeting Agenda
Location: Edit- house, room 6209
Date: Thurday, 15/3 -12
Time: 10.00-13.00
Facilitator: Isabelle Frölich
Participants: Madeleine Appert, Cecilia Edwall, Isabelle Frölich, Johan Gustavsson
1. Objectives (5 min)
  Solve the problems with the use cases(text).
2. Reports (15 min)
  We now understand how the domain model works and we have started building it.
3. Discussion items (35 min)
  1. We discussed and decided which classes we need for the project.
  2. Delegate the classes evenly between the members of the group.
4. Outcomes and assignments (5 min)
  1. It's decided that only a single .... (add to Issues, Wiki, Possible RAD)
  2. Madeleine should finish the RAD and begin coding the classes assigned to her.
  3. Cecilia has been delegated a use case to work with and she should begin with the classes assigned to her.
  4. Johan should begin with the classes assigned to him and is responsible for the use case text document.
  5. Isabelle should begin with the classes assigned to her and has been delegated a use case to work with.
5. Wrap up
  1. How the different classes should interact.
  2. Discuss which classes should interact and follow up on the use case(text).