# Meeting Agenda
Location: Outside
Date: Thurday, 3/5 -12
Time: 11.00-13.00
Facilitator: Isabelle Frölich
Participants: Madeleine Appert, Cecilia Edwall, Isabelle Frölich, Johan Gustavsson
1. Objectives (5 min)
  Assign tasks to the group members and solve the problems with the cards and missions.
2. Reports (15 min)
  We have almost finished the GUI. The card array has been changed to a card list. Team and Piece has been finished.
3. Discussion items (35 min)
  1. Assign new tasks.
  2. Discuss the mission-class.
4. Outcomes and assignments (5 min)
  1. Madeleine is going to finish the cards and her other classes.
  2. Cecilia is going to fix the start view, with the colorpicker, team choices and players.
  3. Johan is going to finish the GUI completely and fix the connections between the board and the GUI.
  4. Isabelle is going to finish the board and help with the GUI.
5. Wrap up
  1. Next meeting will take place tomorrow at 9 o clock.